AQF-13

Technical Implementation Document

Repository, environment setup, build sequence and implementation evidence

AquaZeroFit, an AquaZero product

NIT3003 IT Capstone Project, Project 5

Group 15, Victoria University, Melbourne, Australia

Version 2.0, July 2026

# Document Control

| Field | Detail |
| --- | --- |
| Document | AQF-13 Technical Implementation Document |
| Version | 2.0 (AquaZeroFit rebrand, diagrams added) |
| Purpose | Record how the design was actually built: the repository layout, the tooling, the build order, and where the evidence of each implemented requirement lives. |
| Document owner | Babatundji Williams-Fulwood, Technical Lead and Software Architect |
| Contributors | Eric La (Frontend), Victor Hong (Data and Quality) |
| Supervisor | [To be completed by the team] |
| Status | Draft for supervisor review |
| Change history | v1.0 initial draft as VitalAI. v2.0 rebranded to AquaZeroFit, diagrams added, roles assigned, sequencing applied |

# 1. Technology Stack as Implemented

| Layer | Technology | Rationale reference |
| --- | --- | --- |
| Frontend | React 18, TypeScript, Vite, official Telegram Mini App template | ADR-001, ADR-017 |
| Styling | Utility CSS mapped to AquaZero design tokens; Telegram theme variables bound in the Mini App branch | AQF-09 section 4 |
| Backend | Azure Functions, Node.js, TypeScript | ADR-002 |
| Database | Azure Cosmos DB, free tier | ADR-003 |
| Storage and queue | Azure Blob Storage, Azure Storage Queue | ADR-008 |
| AI gateway | Gateway proxy container on Azure Container Apps | ADR-004, ADR-012 |
| Providers | Groq, Gemini, Ollama Cloud, NVIDIA | ADR-005 |
| Retrieval | Azure AI Search, free tier | AQF-04 section 3 |
| Secrets | Azure Key Vault with Managed Identity | ADR-006 |
| Infrastructure | Bicep templates, pipeline deployed with federated credentials | ADR-010 |
| Observability | Application Insights and Azure Monitor | AQF-10 section 4 |

# 2. Repository Layout

/apps/web            React application, both delivery targets

/apps/api            Azure Functions, service modules and jobs

/packages/shared     Types, validation schemas, generated API client

/infra               Bicep templates and parameter files

/prompts             Versioned prompt files, one per prompt identifier

/evals               Evaluation sets and the runner used as a pipeline gate

/scripts             Seeding and migration scripts

/docs                This document set, UML sources, traceability matrix

/content             ATTRIBUTION.md and licensed content notes

THIRD_PARTY_NOTICES.md, README.md, CHANGELOG.md

# 3. Environment Setup

## 3.1 Prerequisites

- Node.js LTS and a package manager, Azure CLI, Bicep, Docker for the gateway container, Git.

- An Azure for Students subscription for the project, with a second member's subscription held as a cold spare.

- Access to the four AI provider accounts and a Telegram bot token obtained from the platform bot manager.

## 3.2 First-time provisioning

- Authenticate with the Azure CLI and select the project subscription.

- Deploy the infrastructure template, which creates both resource groups and every service including budgets and policy assignments.

- Populate the vault with the provider keys, the bot token and the signing key. Names are canonical and are listed in AQF-15.

- Grant the Functions and gateway identities read access to the vault and verify with the health endpoint, which lists secret names only.

- Run the seeding scripts for the exercise corpus and the food composition data, recording the ingested record counts.

- Register the deployed frontend URL with the platform bot manager so the Mini App launches against the correct environment.

## 3.3 Local development

npm install                # workspace install at the repository root

npm run dev                # web target in a browser, Telegram environment mocked

npm run dev:https          # local TLS, required for a real Telegram launch

npm run api                # Functions host locally against development resources

npm run seed:exercises     # populate the content container

npm run seed:foods         # populate the food composition data

npm run test               # unit and integration suites

npm run eval               # AI evaluation sets, the same runner the pipeline uses

# 4. Build Sequence

Work is implemented in dependency order so that no module is blocked waiting on an unbuilt dependency. This ordering is the basis of the sprint plan.

Figure 13.1: Implementation sequence across the semester

| Order | Work | Depends on | Owner |
| --- | --- | --- | --- |
| 1 | Repository, pipeline, infrastructure template, governance and access | Charter approved | Babatundji |
| 2 | Authentication for both paths, token service, session model | Infrastructure live | Babatundji |
| 3 | Profile capture and target derivation with safety clamp | Authentication | Babatundji |
| 4 | Design system implementation and application shell for both targets | API contract frozen | Eric |
| 5 | Content ingestion: exercise corpus and food composition data | Database provisioned | Victor |
| 6 | Manual food logging and nutrition dashboard | Profile and content | Babatundji and Eric |
| 7 | Gateway container, provider configuration and guardrails | Vault populated | Babatundji |
| 8 | Vision pipeline: upload, queue, inference, mapping, confirmation | Gateway and content | Babatundji and Eric |
| 9 | Recommendation and training plan generation | Gateway and targets | Babatundji |
| 10 | Training screens and guided session mode | Plan generation | Eric |
| 11 | Progress, achievements and analytics | Logging and training | Babatundji and Eric |
| 12 | Assistant with tool calls and full guardrail chain | All services | Babatundji |
| 13 | Privacy controls: consent, export, deletion | All data stores | Babatundji and Victor |
| 14 | Test execution, evidence capture, defect closure | Features complete | Victor |
| 15 | Mini App polish, bot registration, demonstration rehearsal | Everything above | Team |

# 5. Implementation Notes and Deviations

| Area | Note |
| --- | --- |
| Validation library | Launch data validation uses the maintained library rather than hand-rolled cryptography. The specification in AQF-09 remains the basis of our own test vectors, which we still author and own |
| Gateway deployment | The gateway runs as a container rather than as an in-process library because the backend is TypeScript and the library is Python. This kept the codebase in one language |
| Arithmetic | Calorie and macronutrient computation was moved out of the model and into code after evaluating an alternative design that let the model estimate. The result is reproducible and cheaper |
| Banned artefact | No proxy configuration file exists in the repository; a pipeline guard enforces this after the evaluated sample was found to rely on a retired platform feature |
| Deferred | Wearable synchronisation, native applications, live payments and multi-language support are documented as future work rather than partially built |

# 6. Evidence Index

| Requirement area | Evidence location |
| --- | --- |
| Authentication and profile | Unit tests for the validator and target calculator; demonstration of registration through to first plan |
| Food logging and recognition | Integration tests; recorded photograph-to-log walkthrough; correction rate in telemetry |
| Recommendations and training | Evaluation run output with rubric scores; generated plan samples in the repository |
| Progress and achievements | Integration tests against seeded histories; dashboard screenshots |
| Assistant and safety | Adversarial evaluation report with pass rates; guardrail trigger telemetry |
| Privacy controls | Export archive sample and deletion verification record |
| Infrastructure and pipeline | Bicep templates, pipeline run history, cost report from the portal |