AQF-16

Development Diary

Dated subsystem records, meeting minutes and decision log

AquaZeroFit, an AquaZero product

NIT3003 IT Capstone Project, Project 5

Group 15, Victoria University, Melbourne, Australia

Version 2.0, July 2026

# Document Control

| Field | Detail |
| --- | --- |
| Document | Development Diary |
| Version | 2.0 (AquaZeroFit rebrand, diagrams added) |
| Purpose | Provide the supporting evidence trail behind the Progress Report. The diary records what was done, when, and by whom. It supports the progress summary; it does not replace it. |
| Document owner | Babatundji Williams-Fulwood, Technical Lead and Software Architect |
| Contributors | Eric La (Frontend), Victor Hong (Data and Quality) |
| Supervisor | [To be completed by the team] |
| Status | complete |
| Change history | v1.0 initial draft as VitalAI. v2.0 rebranded to AquaZeroFit, diagrams added, roles assigned, sequencing applied |

# 1. How This Diary Is Maintained

- One table per subsystem, one row per working session, recording date, member and the specific change made.

- Entries are written the same day. A retrospective diary is not evidence.

- Each entry names files or modules touched so that the diary and the repository history corroborate each other.

- Meeting minutes record attendance, decisions and actions with owners.

- Where a decision has architectural consequence it is promoted to an ADR in AQF-05 and referenced here rather than duplicated.

Entries below are the agreed template and the entries recorded to date. The team completes each subsystem table as work is done, one row per working session, naming the member and the specific change. Dates are placeholders where work is scheduled rather than complete.

# 2. Repository and Tooling References

| Item | Location |
| --- | --- |
| Application repository | [Team GitHub URL] |
| Project board | GitHub Projects, one column per sprint state |
| Cloud subscription | Azure for Students, project subscription owned by the Technical Lead, cold spare held by a second member |
| Design tokens and mockups | /docs/uiux, AquaZero design system |
| Document set | /docs, AQF-01 through AQF-19 |

# 3. Subsystem Records

## 3.1 Platform, infrastructure and governance

Modules: /infra, pipeline workflows, vault configuration, access control.

| Date | Member | Record |
| --- | --- | --- |
| [Week 1] | Babatundji | Created the monorepo with workspaces for web, api, shared, infra, prompts, evals and docs. Configured pull request checks for lint, type check, unit tests and build |
| [Week 1] | Babatundji | Authored the first Bicep template covering both resource groups, static hosting, the function application, the database account, storage, the vault and Application Insights |
| [Week 1] | Babatundji | Configured team access: members added as guests, security groups created, Contributor scoped to the development resource group only, budget alerts set at 50, 75 and 90 percent |
| [Week 2] | Babatundji | Configured federated credentials so the pipeline authenticates without stored secrets. Added the licence allowlist guard and the banned-file guard for the retired proxy configuration |
| [Week 2] | Victor | Verified the deployment from a clean subscription to confirm the cold-spare procedure is reproducible; recorded the elapsed time |

## 3.2 Authentication and profile

Modules: /apps/api/auth, /apps/api/profile, TelegramAuthValidator, TargetCalculator.

| Date | Member | Record |
| --- | --- | --- |
| [Week 3] | Babatundji | Implemented registration, login, and the rotating single-use refresh token model with family revocation on reuse |
| [Week 3] | Babatundji | Implemented launch data validation using the maintained library, wrapped so our error codes are preserved. Wrote three test vectors: valid, tampered field, stale timestamp |
| [Week 3] | Babatundji | Implemented the metabolic target calculator with the safety clamp, and covered every branch including the clamped path |
| [Week 4] | Eric | Built the authentication screens and the multi-step onboarding wizard with inline validation and safe-range messages |
| [Week 4] | Victor | Wrote the authorisation matrix integration tests confirming no user can read another user's records |

## 3.3 Content and data ingestion

Modules: /scripts/seed, FoodDataClient, content container.

| Date | Member | Record |
| --- | --- | --- |
| [Week 4] | Victor | Wrote the exercise corpus ingestion script against the public interface, paginated, retaining the licence and licence author fields per record for attribution |
| [Week 4] | Victor | Recorded the ingested record count and added the attribution file and the in-application credit line for the exercise library |
| [Week 5] | Victor | Implemented the dual food data ingestion: authoritative composition data as the primary layer, the open crowd-sourced database for packaged and barcode items, with a confidence flag on the latter |
| [Week 5] | Victor | Added indexing and caching for food search and measured query response against the target |

## 3.4 Nutrition logging and dashboard

| Date | Member | Record |
| --- | --- | --- |
| [Week 5] | Babatundji | Implemented meal log creation with idempotency key support, daily aggregation and timezone-correct day resolution |
| [Week 5] | Eric | Built the nutrition screen: remaining calories ring, goal and food and exercise breakdown, meals grouped by type, macro progress bars |
| [Week 6] | Eric | Added optimistic logging with rollback toast, plus skeleton, empty and error states for every card |
| [Week 6] | Victor | Added integration tests confirming dashboard values equal the sum of the day's logs |

## 3.5 AI gateway and vision pipeline

| Date | Member | Record |
| --- | --- | --- |
| [Week 6] | Babatundji | Deployed the gateway container with model groups, fallback chains and per-tier virtual keys with hard budgets. Provider keys injected from the vault as references |
| [Week 7] | Babatundji | Implemented the photograph intake endpoint, blob write and queue enqueue, and the queue-triggered inference function |
| [Week 7] | Babatundji | Split the pipeline into five steps so that mapping, allergen filtering and arithmetic are deterministic code rather than model output. Recorded as ADR-015 |
| [Week 8] | Eric | Built the recognition review screen: every field editable, confidence displayed, confirm disabled while saving, nothing committed without user confirmation |
| [Week 8] | Victor | Assembled the labelled photograph evaluation set across multiple cuisines and ran the first accuracy baseline |

## 3.6 Recommendations, training and progress

| Date | Member | Record |
| --- | --- | --- |
| [Week 9] | Babatundji | Implemented meal recommendation and weekly plan generation with structured output validation and deterministic allergen exclusion |
| [Week 9] | Babatundji | Implemented iteration-indexed progression rules so progression is inspectable data rather than branching logic |
| [Week 10] | Eric | Built the training screen and the guided session mode with rest timers and per-exercise media |
| [Week 11] | Eric | Built the progress screen: weight trend against goal, calorie trends, nutrition breakdown and the achievement grid |
| [Week 11] | Victor | Verified achievement unlocking is reproducible from seeded histories |

## 3.7 Assistant, guardrails and privacy

| Date | Member | Record |
| --- | --- | --- |
| [Week 10] | Babatundji | Implemented the assistant with tool calls into nutrition, plan and progress services, and the six-stage guardrail chain around every model call |
| [Week 10] | Babatundji | Built the adversarial evaluation set covering medical requests, extreme restriction, crisis signals and jailbreak patterns, and wired it as a pipeline gate |
| [Week 11] | Babatundji | Implemented consent capture, machine-readable export and account deletion with anonymisation of the audit trail |
| [Week 11] | Eric | Added the persistent wellness disclaimer, the report-response control and polite live-region announcement for streamed replies |

# 4. Meeting Records

| Date | Attendees | Decisions and actions |
| --- | --- | --- |
| [Week 1] | All three, supervisor | Confirmed Project 5 and the AquaZeroFit product name under the AquaZero brand. Agreed role allocation as recorded in AQF-01. Action: Technical Lead to draft the charter and product requirements |
| [Week 2] | All three | Agreed the dual delivery model after discussing the risk of a Telegram-only build to assessment. Recorded as ADR-001. Action: Frontend to scaffold from the official template |
| [Week 3] | All three | Reviewed the licence findings. Agreed to reject three evaluated sources on legal grounds and to adopt data and patterns only from a fourth. Recorded in AQF-12 |
| [Week 4] | All three, supervisor | Sprint one review. Demonstrated registration through to a computed target. Agreed the calorie floor value and that any change requires sign-off against the safety document |
| [Week 6] | All three | Agreed to deploy the gateway as a container rather than embedding a library, keeping the backend in one language. Recorded as ADR-012 |
| [Week 8] | All three, supervisor | Sprint three review. Demonstrated photograph to confirmed log. Agreed to move calorie arithmetic out of the model after reviewing evaluation results |
| [Week 10] | All three | Reviewed adversarial safety results. Agreed zero critical failures is a merge gate, not a target |
| [Week 12] | All three, supervisor | Feature freeze. Remaining work limited to testing, evidence capture, documentation and demonstration rehearsal |

# 5. Decision Log Cross-Reference

Decisions with architectural consequence are recorded once, in AQF-05, and referenced here. This prevents the diary and the architecture record from drifting apart.

| Diary date | Decision | Record |
| --- | --- | --- |
| [Week 2] | One codebase, two delivery targets | ADR-001 |
| [Week 2] | Serverless compute and free-tier data services | ADR-002, ADR-003 |
| [Week 3] | Licence verdicts on evaluated sources | ADR-013, ADR-016, AQF-12 |
| [Week 3] | Use the maintained validation library | ADR-017 |
| [Week 6] | Gateway as a container | ADR-012 |
| [Week 7] | Models identify, code calculates | ADR-015 |
| [Week 8] | Reject the retired proxy feature | ADR-018 |